## Slide 1
TOP DIGITAL TWIN
Progress Overview
Where things stand — no detailed results, just what's been built
Presented by: Dr. Masroor IBPR, SKUAST-Kashmir
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
1
Notes: Thanks for making time. This is a shorter check-in than a full results review -- I want to walk through where the project stands right now: what's been built, what stage each piece is at, and what's still open. I'm deliberately leaving out the detailed numbers and figures today -- those are ready separately whenever it's useful to go through them -- this is purely a progress and status update.

## Slide 2
ROADMAP
What I'll Cover
01
What the project is building
02
Data foundation — status
03
Forecasting pipeline — status
04
Early-warning & causal analysis — status
05
Production system — status
06
Scientific process: bugs found & fixed
07
This week's work
08
Milestones so far
09
What's still open
10
Next steps
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
2
Notes: Ten quick stops: what the project is building, then a status check across each major piece -- data, forecasting, early warning and causal analysis, and the production system -- then a look at how we've handled our own mistakes, what happened this week specifically, a milestone timeline, what's still open, and what's next. Stop me anywhere.

## Slide 3
THE MISSION
A Digital Twin for Tomato, Onion & Potato Prices
Tomato, onion, and potato are India's most price-volatile staple vegetables — spikes hurt consumers, crashes hurt producers, often in the same season.
Government response today is largely reactive: export bans, duties, MEP changes announced after a spike is already visible.
This project is building three connected capabilities in one system:
1
Price forecasting
per market, per crop, multiple horizons
2
Early-warning detection
flag escalating episodes before they peak
3
Causal policy evaluation
did a given intervention actually work?
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
3
Notes: Quick grounding on what this actually is. Tomato, onion, and potato are the most price-volatile staple vegetables in the Indian basket, and today's policy response is mostly reactive -- interventions get announced after a spike is already visible. This project is building three connected capabilities into one system: price forecasting per market and crop, an early-warning detector that flags an escalating episode before it peaks, and a causal evaluation layer that can honestly say whether a given intervention actually moved prices. I won't go through the results of any of these today -- just where each one stands.

## Slide 4
SYSTEM DESIGN
Built on Six Integrated Data Layers
1
Market
Weekly Agmarknet price + arrivals, 2017-2026
2
Satellite
Sentinel-2 / MODIS vegetation indices
3
Climate
ERA5-Land temperature, CHIRPS rainfall
4
Macro
CMIE/RBI/PPAC economic indicators
5
Infrastructure
Cold-storage capacity, road density
6
Policy
Verified export bans, duty, MEP, buffer releases
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
4
Notes: All of this sits on six integrated data layers, all built and current: market prices and arrivals, satellite vegetation indices, climate data, macroeconomic indicators, infrastructure like cold storage and road density, and a hand-verified policy events layer. Every layer is checked against primary sources rather than taken at face value -- I'll come back to that verification culture later in the talk.

## Slide 5
STATUS CHECK
Data Foundation
BUILT & CURRENT
1,736
markets across all 3 crops
9 years
of weekly history (2017-2026)
6
integrated data layers
Every market required to clear a minimum real-data coverage threshold — no thin or cherry-picked markets.
A real bug in how the panel was built (a fixed calendar grid for every market) was found and fixed this quarter, substantially growing the usable panel.
A weekly market-refresh pipeline is in place; a fresher raw-data pull for potato and onion is being validated right now, with tomato's equivalent expected shortly.
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
5
Notes: The data foundation is built and current: over seventeen hundred markets across the three crops, nine years of weekly history, six integrated data layers. Every market has to clear a minimum real-data coverage bar before it's used, so this isn't a thin panel. Worth flagging honestly: we did find and fix a real bug in how the panel was originally built, which grew the usable market count substantially once corrected -- I'll talk more generally about that kind of finding-and-fixing culture in a few slides. And right now, live, we're validating an even fresher raw-data pull for potato and onion, with tomato's version expected shortly.

## Slide 6
STATUS CHECK
Forecasting Pipeline
BUILT & VALIDATED
A structured ablation study isolates exactly which data layers help, rather than reporting one black-box accuracy number — built and validated.
Cross-validated with a rolling-origin design across multiple time folds, extended as new 2026 data has come in.
The chosen model family (gradient-boosted trees) was tested against 4 alternative approaches — other tree methods and deep learning — before being confirmed as the production choice.
Formal statistical testing (not just point estimates) is used throughout to confirm which approach genuinely wins where.
Full interpretability analysis (SHAP) is complete, showing what the model is actually using at every horizon.
COMPONENTS IN THIS AREA
Ablation Study
Rolling-Origin CV
Model-Family Comparison
Statistical Significance Testing
SHAP Interpretability
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
6
Notes: The core forecasting pipeline is built and validated. Rather than reporting one black-box accuracy number, we run a structured ablation study that isolates exactly which data layer contributes what -- that's built and validated, cross-validated with a rolling-origin design across multiple time folds that we've extended as new 2026 data has come in. The model family itself -- gradient-boosted trees -- wasn't just assumed; it was tested against four alternative approaches, including deep learning, before being confirmed as the right production choice. And everywhere we compare approaches, we use formal statistical testing, not just eyeballing point estimates. On top of all that, a full interpretability analysis is complete, so we know what the model is actually using at every forecast horizon, not just how accurate it is. I'm not going to walk through the actual numbers today -- just confirming this whole layer is done and validated.

## Slide 7
STATUS CHECK
Real-World Validation & Early Warning
BUILT & VALIDATED
The forecasting model has been backtested against several real, independently verified price crises from 2023-2025 across all three crops — not just held-out statistical folds.
A dedicated early-warning classifier is built: trained to flag an escalating episode before it peaks, using only the price signal shape available before the fact.
Validated with a leave-one-episode-out design across multiple verified episodes per crop, expanded this quarter from a partial design to a genuinely complete one for all three crops.
Where a signal came out weaker for one episode, the reason was investigated and diagnosed directly, rather than left unexplained.
COMPONENTS IN THIS AREA
Crisis Backtesting
Leave-One-Episode-Out Validation
Escalation Detector
Placebo Significance Testing
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
7
Notes: Two connected pieces here, both built and validated. First, the forecasting model has been backtested against several real, independently verified price crises spanning 2023 through 2025 across all three crops -- a genuine real-world stress test, not just a statistical holdout. Second, a dedicated early-warning classifier is built: it's trained to recognize the shape of an escalating episode before it peaks, using leave-one-episode-out validation so it's never tested on data it effectively saw during training. This quarter we expanded that validation from a partial design to a genuinely complete one covering multiple verified episodes for every crop. And where one episode came out weaker than the others, we didn't just report the number -- we dug into why and have a real diagnosis for it. Again, no numbers today, just confirming this is built and validated.

## Slide 8
STATUS CHECK
Causal Policy Analysis
BUILT & VALIDATED
A dedicated causal-inference pipeline (Synthetic Difference-in-Differences) is built to answer a question forecasting accuracy alone cannot: did a specific policy intervention actually cause a price change?
Applied to the 2023-24 onion export-restriction episode using three independent research designs, cross-checked against each other.
Every estimate is stress-tested with formal placebo and robustness checks before being trusted — not just reported as a single point estimate.
Extended this quarter to also test the effect on market arrivals (quantity), not just price — the full robustness suite now covers both outcomes.
COMPONENTS IN THIS AREA
Synthetic Difference-in-Differences
Placebo Testing
Jackknife Robustness
Price + Arrivals Outcomes
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
8
Notes: This is the piece I think is most methodologically distinct: a dedicated causal-inference pipeline, using Synthetic Difference-in-Differences, built specifically to answer a question forecasting accuracy alone can't -- did a specific policy intervention actually cause a price change, or would that change have happened anyway. We've applied it to the 2023-24 onion export-restriction episode using three independent research designs that cross-check each other, and every single estimate that comes out gets stress-tested with formal placebo and robustness checks before we trust it -- we don't report a bare point estimate. This quarter we extended the same rigor to a second outcome variable, market arrivals, not just price. Full detail and the actual findings are available separately -- today's just confirming this entire layer is built and validated.

## Slide 9
STATUS CHECK
Market Network & Scenario Testing
BUILT & VALIDATED
A market-leadership network has been mapped — which markets move first and which follow — using bidirectional causality testing, confound-checked to rule out reporting-coverage artifacts.
A reproducible what-if stress-testing battery is in place, covering scenarios like diesel-price shocks, climate extremes, and export-policy changes, runnable on demand against the live production models.
A real sign-error was found and fixed in an earlier version of the policy-scenario logic, now structurally prevented from recurring.
COMPONENTS IN THIS AREA
Market-Leadership Network
Confound Checking
Scenario Stress-Test Battery
On-Demand Simulation
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
9
Notes: Two more pieces, both built and validated. A market-leadership network maps which markets tend to move first and which follow, using bidirectional causality testing, and we specifically checked and ruled out that this is just an artifact of which markets happen to report more consistently. And a reproducible what-if stress-testing battery is in place -- named scenarios like a diesel-price shock or an export-policy change, runnable on demand against the live production models without retraining. Along the way we found and fixed a real sign-error in an earlier version of the policy-scenario logic, and that's now structurally prevented from happening again, not just patched once.

## Slide 10
STATUS CHECK
Production System
LIVE
12
saved production models
3 × 4
crops × forecast horizons
Public
GitHub repo + dashboard
A public, live Streamlit dashboard is deployed and auto-redeploys whenever the underlying models are updated.
Gives per-market forecasts, what-if scenario sliders, a data-quality flag per market, and a validated uncertainty band on every forecast — not just a bare number.
All underlying code and data are public (all source data is public government data) — a deliberate decision to enable free, open access and free-tier hosting.
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
10
Notes: All of this research feeds a genuinely live, public production system, already running, not sitting in offline notebooks. Twelve saved models across all crops and horizons, serving a public dashboard that auto-redeploys whenever we update the underlying models. It gives per-market forecasts, what-if scenario sliders, a data-quality flag per market, and a validated uncertainty band on every forecast, so it's honest about how much to trust each number. And the whole repository is public -- a deliberate choice, since every underlying data source is public government data -- which is also what lets us run this on free hosting.

## Slide 11
PROCESS, NOT JUST OUTPUT
How We Handle Our Own Mistakes
A real data-integrity bug was found this quarter (two market names colliding across different states) and fixed across every affected script — confirmed, not just assumed, to have zero effect on any published finding.
Two full architectural approaches were explored in depth and deliberately rejected once formal testing didn't support them, rather than being force-fit into the pipeline.
A permanent automated sanity checker now runs after every pipeline update, encoding the failure signature of every bug found so far so it can't silently recur.
This habit of actively looking for and disclosing our own errors — not just reporting what worked — is treated as a core part of the project's credibility.
11
scripts corrected
2
architectures rejected
1
standing regression suite
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
11
Notes: I want to spend a slide specifically on process, because I think how a project handles its own mistakes says as much about its quality as any individual result. This quarter we found a real data-integrity bug -- two market names colliding across different states -- and fixed it across every script it touched, and we confirmed, rather than assumed, that it had zero effect on anything already published. We also explored two full architectural approaches in real depth and deliberately rejected both once formal testing didn't support them, rather than quietly keeping whichever one looked better on the surface. And there's now a permanent automated sanity checker that runs after every pipeline update, encoding the failure signature of every bug we've found so far, so none of them can silently come back. This habit -- actively looking for our own errors and disclosing them, not just reporting what worked -- is something I treat as core to this project's credibility, not a footnote.

## Slide 12
THIS WEEK
What Happened Most Recently
IN PROGRESS
A data-completeness bug was found and fixed: a narrow gap in how the pipeline handled markets that were simply a week or two behind on reporting, previously left unfilled instead of receiving a sensible estimate.
Confirmed the fix touches no published result — every downstream model already excluded the affected rows; the fix only makes the underlying data itself honest.
A fresher raw-data pull for potato and onion has been received and independently validated as legitimate before touching anything.
The equivalent tomato file is still expected — merging and re-running the pipeline is deliberately on hold until all three crops' files are in hand.
Data-completeness bug
Found → fixed → re-verified
Potato raw-data refresh
Received → validated
Onion raw-data refresh
Received → validated
Tomato raw-data refresh
Awaiting file
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
12
Notes: Just to bring things fully up to date: this week we found and fixed a data-completeness bug — a narrow gap in how the pipeline handled markets that were simply a week or two behind on reporting, which had previously just been left blank instead of getting a sensible estimate. We confirmed the fix doesn't touch any published result — every downstream model was already excluding those rows anyway, so this only makes the underlying data itself more honest. Separately, we received a fresher raw-data pull for potato and onion and independently validated it as legitimate before touching anything with it. We're still waiting on the equivalent tomato file, and deliberately holding off on merging and re-running the pipeline until all three crops are in hand together.

## Slide 13
TRAJECTORY
Milestones So Far
Jul
GitHub repo made public; live dashboard deployed
Jul
Full data refresh across all 6 layers
Aug
A major data-panel bug found and fixed, substantially growing usable market coverage
Aug
Two exploratory architectures formally tested and, honestly, rejected
Aug
Causal policy-analysis pipeline closed out as a rigorous, fully placebo-tested result
Aug
Project-wide data-integrity bug found and fixed across 11 scripts
Aug
Early-warning detector expanded to a complete, fully validated design across all crops
Aug
Second causal outcome variable added; a data-completeness bug fixed; fresher raw data in validation
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
13
Notes: Just to give a sense of pace over the last two months: the repository went public and the dashboard deployed in July, alongside a full data refresh. August brought a major data-panel fix, two architectures explored and honestly rejected, the causal policy pipeline closed out as a rigorous result, a project-wide data-integrity bug found and fixed, the early-warning detector completed across all crops, and most recently a second causal outcome variable added alongside this week's data-completeness fix and the raw-data refresh now in progress. This has been a continuously active process, not something built once and left alone.

## Slide 14
HONEST ACCOUNTING
What's Still Open
Item | Status
A full-capacity run of one deep-learning model comparison | Attempted twice, not yet completed at full scale
A handful of older comparison scripts | Deliberately deferred re-runs against the current data panel
One rejected exploratory architecture | Never re-verified against the recent data-integrity fix — low priority, already rejected regardless
A few macro data series | Not yet extended to the latest vintage
A tension between two specific findings | A real, unresolved question worth investigating directly
Live dashboard's AI-recommendation feature | Whether a production credential is actually configured — unconfirmed
Manuscript writing | Working drafts intentionally cleared to start a fresh, complete pass
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
14
Notes: In the interest of an honest accounting, here's everything genuinely still open, kept deliberately high-level: a full-capacity deep-learning comparison hasn't completed yet; a handful of older comparison scripts have deliberately deferred re-runs; one already-rejected exploratory architecture was never re-verified against a recent fix, which is low priority since it's rejected anyway but still genuinely open; a few macro series haven't been extended to the latest data; there's a real tension between two specific findings worth investigating directly; whether a production credential is configured for one dashboard feature is unconfirmed; and the manuscript itself is intentionally starting fresh from a cleared slate rather than an old partial draft.

## Slide 15
LOOKING AHEAD
Next Steps
Immediate
Receive and validate the tomato raw-data file; merge all 3 crops and re-run the pipeline.
Short term
Work through the deferred re-runs; resolve the one open tension between findings.
Medium term
Complete the full-capacity deep-learning comparison; confirm the dashboard's production credential.
Ongoing
Write the manuscript fresh, section by section, directly against the verified body of results.
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
15
Notes: So, where next. Immediately: finish receiving and validating the tomato raw-data file, then merge all three crops and re-run the pipeline. In the short term: work through the deferred re-runs and resolve that one open tension between findings I mentioned. In the medium term: complete the full-capacity deep-learning comparison and confirm the dashboard's production credential. And ongoing, in parallel: write the manuscript fresh, section by section, directly against this now-verified body of work.

## Slide 16
Thank You
Questions & Discussion
TOP Digital Twin · Dr. Masroor · SKUAST-Kashmir · HADP-04 Digital Agriculture Initiative
TOP Digital Twin | Tomato · Onion · Potato Price Forecasting & Policy Analytics
16
Notes: That's the full status check. Every major piece of this system -- forecasting, early warning, causal analysis, and the production dashboard -- is built and validated, the project is moving at a steady, active pace, and we're treating our own mistakes as seriously as our results. Happy to go into the actual numbers and findings whenever that's useful -- today was deliberately just the shape of where things stand. Questions?